Agile at Work
www.agilemyway.org

---
I.  Identifying Success (45 min)
    1. Partnering with the customer (15 min)
       a. personas
       b. value streams
          i.  5 whys
          ii. value stream mapping
       c. successes
          i.  ROI
          ii. successes are experiments
    2. Frameworks (30 min)
       a. Kanban
       b. Scrum
II. Day in a Life Of (45 min)
    1. Planning Day (15 min)
       a. Sprint Planning
          i.   clarification
          ii.  definition of done
          iii. tasking
          iv.  success pointing
    2. Work Day (15 min)
       a. stand up
       b. work
    3. Closing Day (15 min)
       a. Demo
          i.  customer review
          ii. customer acceptance
       b. Retro
-------------------
TEMPLATE
If we provide _(deliverable)_ to _(customer)_, then they will _(value)_. To validate this, we will _(confirmation)_.
deliverable:
  - description (phrase)
  - acceptance criteria
customer:
  - name person, or company)
value:
  - list of expected results
confirmation:
  - list of whys to validate the results
EXAMPLE
If we provide (a free gardening starter kit for new customers) to (Green Green Garden Groupies), then they will (reduce the number of customer returns for products that were found to be the "wrong product").
To validate this, we will (compare the current rate of "wrong product" returns to the future rate after having included this free welcome gift for next 100 new customers over the next 3 months).
What is Agile

---
Agenda
Manifesto & Principles
Agile Living Behavior
Retrospective

---
able to move quickly and easily
relating to a set of values and supporting principles that direct an individual’s or team’s focus towards behaviors that facilitate success
individuals and interactions
working software
customer collaboration
responding
to change