Agile in the Work Environment
www.agilemyway.org

---
Agenda
I.  Identifying Success (45 min)
    1. Partnering with the customer (15 min)
       a. personas
       b. finding value
       c. successes
    2. Frameworks (30 min)
       a. Kanban
       b. Scrum

---
Section
Partnering with the Customer

---
Identifying Success
Success can only be identified by the collaborative efforts of the customer and the delivery team.
feedback
delivery
delivery team
customer

---
Identifying Success
Principle #4
Collaboration with business and customer – product teams work closely with those who influence the success of delivering the product.
defining the product
feedback
ensuring quality
making the product
delivery
delivering product
delivery team
customer
produce
feedback

---
Customer Persona
Who is your customer?
preferred form of communication
conceptual or literal thinkers
direct or indirect discussions
decisive or indecisive
hobbies or interests
Mr. John Smith
middle aged
single and without children
prefers emails or written letters.
detail oriented
single task oriented
doesn't like public situations
uses analogies when talking
…

---
Customer Persona
Your Customer
______________________________________________________
______________________________________________________
______________________________________________________
______________________________________________________
______________________________________________________
participation
needed

---
Finding Value
Success is measured when the expected value has been delivered to the customer?
Question: What value-add should we deliver to the customer this time?
Answer: Ask them.

---
Five Whys
When collaborating with the customer to define the deliverable, ensure value is being delivered by ask “Why” five levels deep.
We need a rewards
 system for our
garden supply
company.
We have a low
customer retention
rate for our
novice gardeners.
They loose interest
in gardening.
They're usually not
successful with their
first garden.
They don't know
how to garden.
They don't know
what to purchase.
why
why
why
why
why

---
Value Mapping
Journey with the customer and follow the activities that they perform while stepping through the “product scenario”.
Customer enters
the garden center
Customer looks
over the
annual flowers
Customer buys
some hanging
baskets
Customer looks
over the
perennial flowers
Customer buys
some wild
flower seeds
Customer looks
over the
vegetable plants
Customer buys
some tomato plants
Customer buys
some pepper plants
Customer returns
 complaining about
dead vegetable
plants
Cashier performs
 a cash refund
Customer asks
attendant
about soil
Customer buys
some potting soil

---
Value Mapping
Working with the customer, identify potential “successes” that can be delivered to add value to the customer experience.
Customer looks
over the
vegetable plants
Customer buys
some tomato plants
Customer buys
some pepper plants
Customer asks
attendant
about soil
Customer buys
some potting soil
free booklets about selecting healthy plants
employee training about soils and fertilizers
YOUR IDEA
participation
needed

---
Return on Investment
The return of investment is NOT a predictive measurement. It is only measurable AFTER the product or service has been delivered and consumed.
For this reason, treat every “success” as an experiment and learn from those “experiments” that didn't yield the expected results.

---
Success Template
deliverable	description (or phrase) with acceptance criteria
customer	person or company
value	list of expected results
confirmation	list of whys to validate the results
TEMPLATE
If we provide _(deliverable)_ to _(customer)_, then they will _(value)_. To validate this, we will _(confirmation)_.

---
Success Template
deliverable	description (or phrase) with acceptance criteria
customer	person or company
value	list of expected results
confirmation	list of whys to validate the results
Success
If we provide (a free gardening starter kit for new customers) to (Green Green Garden customers), then they will (reduce the number of customer returns for products that were found to be the "wrong product").
To validate this, we will (compare the number of returns per month 90 days from now with that of the current rate of returns).

---
Success Template
Success
If we provide (a free gardening starter kit for new customers) to (Green Green Garden customers), then they will (reduce the number of customer returns for products that were found to be the "wrong product").
TEMPLATE
If we provide _(deliverable)_ to _(customer)_, then they will _(value)_. To validate this, we will _(confirmation)_.
YOUR IDEA
participation
needed

---
Section
Frameworks

---
Kanban
deliver
refine and
prioritize
queue
delivery team
customer
queue manager
Project
Success
Task
backlog

---
Kanban
Strengths
rapid and continuous delivery
best for standard / repeatable work
very few ceremonies
delivery team works directly with customer throughout
highly aligned to handle change at any time
Challenges
project size work
WiP limit
no built in process for team reflection

---
Scrum
daily
stand-up
planning
demo
deliver
retrospective
move successes
to sprint board
delivery team
customer
product owner
backlog
board
Project
Success
Task
Ceremony
refine and
prioritize
refinement

---
Scrum
Strengths
project sized work
frequent delivery based on fixed cadence
best for variable work
product owner liaisons with customer to focus delivery team
aligned to handle change at defined intervals
built in process for team reflection
Challenges
high volume of small efforts
WiP limit
ceremonies that must be followed

---
Agenda
II. Day in a Life Of (45 min)
    1. Planning Day (15 min)
    2. Work Day (15 min)
    3. Demo Day (15 min)
       a. Demo
       b. Retro

---
Section
Planning Day
planning

---
Planning Day
Planning is the defining and preparing of the Successes and their tasks that will be completed within a next iteration.
The amount of work Successes committed to within an iteration is based upon the average velocity (measured in success points) completed in prior iterations.

---
Planning Day
1. Remove the first Success that is at the top of the Backlog.
To Do List
top
bottom
Project
Success
Task

---
Planning Day
2. Determine all the tasks that must be completed in order for the Success to be completed and provide a “Definition of Done”
Project
Success
Task

---
Planning Day
3. Determine the size (measured in success points) using the Fibonacci scale (1, 2, 3, 5, 8, 13, 21, etc.).
Remember – Size is based on the individual's or team's interpretation of success point.
Project
Success
Task
SUCCESS
Apply for a part-time job in the career
3 SP

---
Planning Day
4. Add the Success and its tasks to the sprint board.
Planned
Not Started
In Progress
Completed
SUCCESS
Apply for a part-time job in the career
3 SP
TASK
Update resume
TASK
Write cover letter
TASK
Apply for job
VELOCITY
10 SP

---
Planning Day
5. Repeat step 1 through 4 until week is full (total of success points can be less than, but not over velocity)
Planned
Not Started
In Progress
Completed
SUCCESS
Apply for a part-time job in the career
3 SP
TASK
Update resume
TASK
Write cover letter
TASK
Apply for job
VELOCITY
10 SP
SUCCESS
Prepare for the holiday visit
5 SP
TASK
Grocery shopping
TASK
Clean bedroom
TASK
Clean bathroom

---
Planning Day
6. Verify scope of the weekly board!
Planned
Not Started
In Progress
Completed
SUCCESS
Apply for a part-time job in the career
3 SP
TASK
Update resume
TASK
Write cover letter
TASK
Apply for job
VELOCITY
10 SP
SUCCESS
Prepare for the holiday visit
5 SP
TASK
Grocery shopping
TASK
Clean bedroom
TASK
Clean bathroom

---
Planning Day
Plan your sprint making sure to perform the following steps for each success removed from the backlog.
clarification of success
task list for each success
size the success
move success to sprint board
verify velocity is not exceeded
participation
needed

---
Section
Work Day
daily
stand-up

---
Work Day
Every work day hold a short (e.g.: 15 minute) team stand-up so that each team member can speak to the following points:
What did you do yesterday?
What are you going to do today?
Do you have any roadblocks?
IMPORTANT
work on successes as a team
adhere to the WiP limit
participation
needed

---
Section
Demo Day
demo
retrospective

---
Demo Day
Demonstrate the results of completed Successes to customer and any stakeholders. By sharing your Successes with others you...
Confirm that the Definition of Done has been met
Finds potential issues that were overseen
Reinforces your knowledge leading up to the Success
Helps others learn from your efforts

---
Demo Day
During a demonstration make sure to:
demonstrate one Success at a time
“Definition of Done” has been met
record any feedback for follow up (retrospective, rework, new requests)
participation
needed

---
Demo Day
Retrospective is an activity performed to identify likes and dislikes that were experienced, to determine improvement opportunities, and undertaking action items.

---
Demo Day
Wasn't able to talk to career professionals
Got help writing resume
Applied for the job
Training helps understand job offers
Lost file and had to rewrite resume
Send thank you card to resume editor
Purchase backup storage for computer

---
Demo Day
During a retrospective make sure to:
allow everyone to provide feedback and discussion
choose 1 item that is the most important that needs improvement
choose 1 item that is the most important to continue doing
provide at least 2 action items to add to the next iteration
participation
needed

---
Appendix
Manifesto

---
Appendix
Principles
Our highest priority is to satisfy the customer through early and continuous delivery of valuable product.
Welcome changing requirements, even late in development. Agile processes harness change for the customer’s competitive advantage
Deliver working product frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.
Collaboration with business and customer – product teams work closely with those who influence the success of delivering the product.
Build projects around motivated individuals. Give them the environment and support they need, and trust them to get the job done.
The most efficient and effective method of conveying information to and within a product team is face-to-face conversation.
Working product is the primary measure of progress.
Agile processes promote sustainable production. The sponsors, producers, and customers should be able to maintain a constant pace indefinitely.
Continuous attention to technical excellence and good design enhances agility.
Simplicity–the art of maximizing the amount of work not done–is essential.
The best techniques, requirements, and designs emerge from self-organizing teams.
At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behavior accordingly.

---
able to move quickly and easily
relating to a set of values and supporting principles that direct an individual’s or team’s focus towards behaviors that facilitate success
individuals and interactions
working software
customer collaboration
participation
needed